**Agenda**

**Laney Facilities Planning Committee**

**Monday, April 7, 2015 (1:45 – 3:00 pm, Rm-T850)**

*[Remaining Committee Dates: 4/20, 5/4]*

|  |  |
| --- | --- |
| **Background (Bretz / Carter):*** 2013 Meeting – ASLC Pres, Brian Cervantez and Students/ Dean Menendez/ Evelyn Lord/ Dr. Webb – Prioritization: 1) Library ($50M); 2) Student Center ($25M)
* Library on hold - Waiting for $20M State Funds
* Dr. Web (2014) – Urges DGS to move forward with Student Center and indicates Library would be #1 priority in next District Bond (~$350M…80% to Laney)
* Fall 2014 – Dr. Webb discovered bonds not sold – and emailed Chancellor to sell bonds to start on student center….
* Dr. Webb – Library First Makes for sense as old Library can be used for swing space for student center…DGS bent on Student Center

**Current:*** Sadiq - $115M left of Measure A…. Market can bear only $50M
* Current Estimates: Library $70M / Student Center $35-40M (includes~$15M Swing Space)
* Competing Projects…. COA $44M – ‘C’ Building
* $35,000/ Mo diminishing $ for not proceeding due to cost inflation
* Dr. Webb – checking on $50M market issue
 | **Action:**Notification |
| **Operational Items:**Discussion about Information…* Push District about Investigating $50M market… what if $70M?
* Just push one Project? Library vs Student Center
* What does the Future Library/ Learning Resource Center look like?
* What is our Sources of Funding?
* What Recommendation(s) do we want to make to the President?
 | Discussion/ Consensus/Vote? |

Notes: